MianX.ai

MASTER PLAN

AI-Powered Industry Operating Systems

Company Vision  •  Platform Architecture  •  Roadmap 2026–2030  •  Execution Plan

Version 1.0

Consolidated from Founder Vision Discussions

# Table of Contents

# 1. Executive Summary

MianX.ai ek Software House nahi, ek Product Company hai — aur is se aagey, ek Platform Company. Hamara asal maqsad har industry ke liye alag software banana nahi, balke ek reusable, AI-powered "Business Operating System" banana hai jis par har industry (Restaurant, Poultry, Hospital, School, Logistics, Retail, Construction) apna module khara kar sake.

"MianX.ai builds AI-powered Industry Operating Systems that help businesses run smarter, faster, and more profitably."

Core idea simple hai: Product se pehle System design karo. Har naya project pichle project ka 40–90% kaam reuse karega, kyunke foundation (MianX Core) pehle se maujood hogi.

## 1.1 Mission

To build the world's most intelligent AI-powered Industry Operating Systems that help businesses operate, automate, analyze, and grow from a single platform.

## 1.2 Vision

Every business, regardless of industry, should be able to run its entire operations through one intelligent platform powered by MianX.ai.

## 1.3 Hum Kya Nahi Bech Rahe / Kya Bech Rahe

| Nahi (❌) | Haan (✅) |
| --- | --- |
| Website | Business Operating System |
| ERP (akela) | Industry Intelligence Platform |
| CRM (akela) | AI-Powered Ecosystem |
| Mobile App (akela) | Reusable Core + Industry Modules |

# 2. Company Principles (Locked)

Ye 10 principles har decision, har architecture choice, aur har code review mein follow honge:

- 1. Business First — pehle business samjho, baad mein code likho.

- 2. Domain First — har industry ko pehle reverse-engineer karo.

- 3. Core First — jo reusable ho, wo MianX Core mein jaye.

- 4. Reuse Over Rewrite — agar component reusable hai to dobara na likho.

- 5. AI by Design — AI baad mein add nahi hoga, shuru se design hoga.

- 6. Simple UI — Enterprise Power, Apple-level Simplicity.

- 7. Measure Everything — har cheez track hogi.

- 8. Automation Before Manual — jo automate ho sakta hai, wo manually nahi hoga.

- 9. API First — har module API ke zariye baat karega.

- 10. Scalable Forever — design aisa ho ke 1 client se 10,000 clients tak ja sake.

## 2.1 Reusability Test — Har Decision Se Pehle Poocho

Kya is component ko Hospital ERP, Poultry ERP, School ERP aur future Mianx.ai mein reuse kiya ja sakta hai?

- Agar YES → Core / Reusable layer mein banega.

- Agar NO → Domain-specific folder mein rahega.

# 3. Platform Architecture

MianX Platform 4 layers par khara hai — Core, Industry Modules, AI Workforce, aur Delivery Surfaces (Web/Mobile/POS).

## 3.1 MianX Core Platform (ek baar banega, hamesha reuse hoga)

| Domain | Modules |
| --- | --- |
| Identity | Login, Registration, Users, Organizations, Companies, Branches, Teams |
| Security | Roles, Permissions, MFA (later), Audit Logs, Sessions |
| Communication | Email, SMS, WhatsApp, Push, Internal Notifications |
| Automation | Workflow Engine, Scheduled Jobs, Event Bus, Approval Engine |
| Intelligence | Dashboard Engine, Reporting Engine, Analytics Engine, AI Gateway |
| Infrastructure | Storage, Search, Cache, Queue, Monitoring, Backup |

## 3.2 Industry Business Modules (Products)

- RestaurantOS — Menu, Kitchen, POS, Tables, Orders, Riders, Delivery

- PoultryOS — Farms, Flocks, Feed Management, Hatchery, Vaccination, Mortality, Egg Production, Processing, Distribution

- HospitalOS, SchoolOS, LogisticsOS, RetailOS, ConstructionOS, ClinicOS — future phases

## 3.3 AI Workforce Layer

- CEO Agent, Operations Agent, Marketing Agent, Sales Agent

- Finance Agent, HR Agent, Customer Success Agent

- Inventory Agent, Analytics Agent, Automation Agent

## 3.4 Delivery Surfaces

- Website, Mobile Apps, Admin Panels, POS, Dashboards, Portals, Public APIs

## 3.5 Product Structure (Kya Asal Product Hai)

Telepizza ya Alhamdulillah Poultry Traders "clients" nahi hain — ye hamare Founding Design Partners hain. Asal product RestaurantOS aur PoultryOS hain; Telepizza/Poultry Traders un ka pehla customer hain. Ye difference marketing aur equity dono mein bara farq dalega.

# 4. Product Strategy & Locked Order

Rule: Ek product complete kiye baghair dusra shuru nahi hoga. Har industry ke baad Core bhi upgrade hoga, taake foundation har project ke sath mazboot hoti jaye.

| # | Product | Launch Partner / Status |
| --- | --- | --- |
| 1 | RestaurantOS | Telepizza.pk — Current Priority (100%) |
| 2 | MianX Core v1.0 Upgrade | After RestaurantOS learnings |
| 3 | PoultryOS | Al Hamdu Lillah Poultry Traders — Next Project |
| 4 | MianX Core v2.0 Upgrade | After PoultryOS learnings |
| 5 | HospitalOS | Reuse ~80% |
| 6 | SchoolOS | Reuse ~85% |
| 7 | LogisticsOS | Reuse ~90% |
| 8 | ConstructionOS | Future |
| 9 | MianX.ai Platform / Marketplace | AI Operating System powering all products |

# 5. Roadmap 2026–2030

Roadmap 4 levels mein hai: Company Roadmap, Platform Roadmap, RestaurantOS Roadmap, Execution Roadmap.

## Phase 0 — Foundation (30 Days)

Goal: Company ki bunyaad rakhna — koi product code nahi, sirf standards.

- Company Vision, Mission, Brand Guidelines

- Product Philosophy, Coding Standards, Design Standards

- Documentation Standards, Git Strategy, Folder Structure

- API Standards, Security Standards, AI Standards

- Product Bible v1

## Phase 1 — MianX Core Platform (45–60 Days)

Ye hissa kabhi dobara nahi likha jayega — har product isi par khara hoga.

- Identity: Login, Register, User, Organization, Company, Branch, Team

- Security: Roles, Permissions, Audit Logs, Activity Logs

- Communication: Notifications, Email, SMS, WhatsApp, Push

- Platform: File Manager, Media, Settings, Search, Dashboard Engine, Reporting Engine

- AI Gateway: OpenAI, Anthropic, Google, Local Models

- Infrastructure: Queue, Cache, Storage, Monitoring, Logs, Backup

- Automation: Event Bus, Workflow Engine, Scheduler

## Phase 2 — RestaurantOS Discovery (15 Days, No Code)

- Research: Kitchen, Delivery, POS, Inventory, Franchise, CRM, Marketing, Finance

- Deliverables: Business Rules, Workflows, User Personas, Domain Model

## Phase 3 — RestaurantOS v1 (90 Days) — Launch Partner: Telepizza.pk

- Website, Admin, Orders, POS, Kitchen, Delivery, CRM, Reports

Is phase ke baad Live Production + First SaaS Revenue.

## Phase 4 — RestaurantOS Enterprise (60 Days)

- Inventory, Purchasing, Suppliers, Recipes, Stock, Accounting, HR, Payroll

## Phase 5 — AI Workforce (60 Days)

- Support, WhatsApp, Marketing, Inventory, Sales, Analytics, CEO Agents

## Phase 6 — RestaurantOS Marketplace

- Integrations: Payments, Delivery, SMS, Email, POS Devices, Accounting

## Phase 7 — RestaurantOS Global

- Multi-Language, Currency, Timezone, Localization, White Label, Partner Program

## Phase 8 — PoultryOS (Launch Partner: Alhamdulillah Poultry Traders)

Reuse target: 70% | New Code: 30%

## Phase 9 — HospitalOS

Reuse target: 80% | New Code: 20%

## Phase 10 — SchoolOS

Reuse target: 85%

## Phase 11 — LogisticsOS

Reuse target: 90%

## Phase 12 — MianX Marketplace

- Third-Party Developers, Plugins, Extensions, Themes, AI Agents

## 5.1 5-Year Summary

| Year | Focus |
| --- | --- |
| Year 1 | RestaurantOS, Telepizza Launch, Stable Core v1 |
| Year 2 | RestaurantOS Enterprise, PoultryOS, Core v2 |
| Year 3 | HospitalOS, SchoolOS |
| Year 4 | LogisticsOS, RetailOS |
| Year 5 | MianX Marketplace, AI Workforce Platform, Partner Ecosystem |

## 5.2 AI Roadmap (Maturity Levels)

| Level | Capability |
| --- | --- |
| Level 1 | Chat, Support, Search |
| Level 2 | Marketing, Inventory, SEO, Content |
| Level 3 | Decision Making, Forecast, Optimization, Automation |
| Level 4 | CEO Agent, Company Advisor |

# 6. Documentation Standards

Har product ke sath ye document structure follow hoga (ye documentation hi company ki IP hai):

- 01_Vision, 02_Business_Research, 03_Domain_Analysis, 04_User_Personas

- 05_Workflows, 06_Requirements, 07_Architecture, 08_Database

- 09_APIs, 10_UI_UX, 11_AI_Agents, 12_Testing, 13_Deployment

- 14_Case_Study, 15_Lessons_Learned

## 6.1 Har Project Completion Ke Baad (5 Mandatory Docs)

- PROJECT_REVIEW.md

- LESSONS_LEARNED.md

- REUSABLE_COMPONENTS.md

- DOMAIN_KNOWLEDGE.md

- NEXT_PROJECT_GUIDE.md

## 6.2 Engineering Rules

- Code sirf aakhri marhala hai.

- Har module ki documentation pehle.

- Business Rules pehle, Database baad mein.

- APIs pehle, UI baad mein.

- UI pehle UX se guzray gi.

- Har feature ke liye Test Cases.

- Har release ke baad Lessons Learned.

## 6.3 Development Lifecycle

- Discovery → Domain Research → Business Flow Mapping → UX → Architecture

- Database → APIs → UI → Development → Testing

- Pilot (Launch Partner) → Production → Feedback → Core Improvements → Public Release

# 7. Business Model & Success Metrics

## 7.1 Revenue Streams

- Enterprise License: One-Time Development Fee + Annual Maintenance Contract (AMC)

- Premium Add-ons: AI Modules, Mobile Apps, Custom Integrations, White Label, Advanced Analytics

## 7.2 Success Metrics (Har Product Ke Liye)

- Customer Satisfaction

- Time Saved

- Revenue Increase

- Cost Reduction

- Feature Adoption

Rule: Agar koi feature in 5 metrics mein se kisi ek par bhi positive asar nahi dalta, to wo Core Product ka hissa nahi banega.

# 8. Execution Plan — Kaam Aaj Se Shuru

Roadmap ban chuka hai. Ab sawal ye nahi ke "aaj kya code likhna hai", balke "aaj MianX.ai ko agle 10 saal ke liye kaise mazboot karna hai". Neeche Sprint 0 se lekar Sprint 8 tak ka actionable breakdown hai — Sprint 0 aaj se shuru ho sakta hai.

## Sprint Plan Overview

| Sprint | Focus |
| --- | --- |
| Sprint 0 | Vision, Product Bible, Company Standards |
| Sprint 1 | MianX Core (Authentication, Roles, Organizations) |
| Sprint 2 | Design System + UI Kit |
| Sprint 3 | Restaurant Domain Modeling |
| Sprint 4 | RestaurantOS v1 (Telepizza) |
| Sprint 5 | Production Launch |
| Sprint 6 | Enterprise Features |
| Sprint 7 | AI Workforce |
| Sprint 8 | PoultryOS |

## 8.1 Sprint 0 — Foundation Checklist (Start Today, ~30 Days)

Ye sprint bina kisi product code ke hai. Maqsad: ek page par pura team same rule follow kare.

### Week 1 — Vision & Standards Lock

- MianX.ai Mission + Vision statement final karo (is doc ke Section 1 se copy/adjust).

- 10 Company Principles ko team ke sath share karo aur sign-off lo.

- Naming decide karo: Product = RestaurantOS (Telepizza uska launch partner).

- Git strategy decide karo (mono-repo vs multi-repo for Core + OS products).

### Week 2 — Standards Documents

- Coding Standards.md likho (naming, folder structure, linting rules).

- API Standards.md likho (REST/GraphQL, versioning, auth pattern, error format).

- Security Standards.md likho (auth, RBAC model, audit logging baseline).

- AI Standards.md likho (kaunse models, prompt versioning, gateway pattern).

### Week 3 — Folder Structure & Repo Setup

- MianX Core repo scaffold karo (empty modules ke folders ke sath: identity, security, communication, automation, intelligence, infrastructure).

- Documentation folder structure banao (01_Vision se 15_Lessons_Learned tak, Section 6 dekho).

- CI/CD baseline setup karo.

### Week 4 — Product Bible v1 + Handover to Sprint 1

- Sab standards ek 'Product Bible v1' document mein combine karo.

- Sprint 1 (MianX Core: Auth, Roles, Organizations) ka backlog likho.

- Review meeting: kya Sprint 0 ke deliverables complete hain?

## 8.2 Immediate Next 3 Actions (Is Hafte)

- 1. Ye Master Plan document team/partners ke sath share karo aur approval lo.

- 2. Repo aur folder structure scaffold karna shuru karo (Core modules ke empty stubs).

- 3. RestaurantOS discovery ke liye Telepizza ke sath ek session schedule karo (Kitchen, POS, Delivery, Orders workflows samajhne ke liye).

# 9. Governance Rule (Locked)

Har naya document ya architecture decision sirf ek product ke liye nahi banaya jayega. Har baar ye sawal poocha jayega:

"Kya is component ko Hospital ERP, Poultry ERP, School ERP aur future Mianx.ai mein reuse kiya ja sakta hai?"

YES → Reusable / Core layer. NO → Domain-specific folder.

## 9.1 Final Mission (Locked Order)

- 1. RestaurantOS → 100% Complete → Production → First SaaS Revenue

- 2. PoultryOS → Same architecture reuse karke

- 3. HospitalOS

- 4. SchoolOS

- 5. LogisticsOS

- 6. ConstructionOS

- 7. MianX.ai — AI Operating System that powers all of them

One by one. No distraction. High quality. Reusable architecture.